ChatBuddy

Telegram + Discord + WhatsApp, built for your crew

Full Project Scope Document

v2.0  —  Android APK Release Target

Confidential — Prepared for internal build use

# Table of Contents

# 1. Project Overview

ChatBuddy is a private, real-time mobile chat application built for a close circle of friends — combining the parts of Telegram, Discord, and WhatsApp that matter most for a small trusted group: instant messaging, rich group chats, media and voice sharing, and a real-time, always-on feel.

Built with React Native (Expo) on the frontend and Supabase (Postgres, Auth, Realtime, Storage) on the backend, ChatBuddy ships as a directly installable Android APK — no Play Store listing required to get it onto a friend's phone.

This v2.0 scope corrects schema gaps found in v1.0, replaces a deprecated distribution method, and introduces a phased feature roadmap so the “Telegram + Discord + WhatsApp” ambition has a realistic path: a strong, shippable v1 now, and a clearly separated v2 for the heavier Discord-style features.

# 2. Goals & Objectives

- Build a private chat platform accessible only to invited users

- Enable real-time message delivery across Android devices, distributed as an installable APK

- Support direct messages, group chats, replies, reactions, and @mentions

- Support voice notes and media sharing (images, files)

- Show live presence — online/offline status and typing indicators

- Deliver push notifications for new messages

- Keep the v1 build lean and shippable in days, not months — defer Discord-style servers and calls to v2

- Store all data securely in Supabase Postgres with Row Level Security enforced on every table

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React Native + Expo | Cross-platform mobile app (Android-first for v1) |
| Backend | Supabase | Database, Auth, Realtime, Storage |
| Database | PostgreSQL (via Supabase) | Store users, channels, members, messages, reactions |
| Auth | Supabase Auth | Email/password login and session management |
| Realtime | Supabase Realtime | Live message, presence, and typing-indicator push |
| File Storage | Supabase Storage | Image, file, and voice-note uploads in chats |
| Navigation | React Navigation | Screen routing in the mobile app |
| State | React Context / Zustand | Global app state management |
| Push Notifications | Expo Notifications | New-message and mention alerts |
| Build & Distribution | EAS Build (Expo Application Services) | Compiles a downloadable, installable Android .apk |

Note: iOS is intentionally out of scope for this release. EAS Build can target iOS later via TestFlight or ad hoc distribution, but it requires a paid Apple Developer account and is deferred — see Section 9.

# 4. Features & Functional Requirements

Every feature below is tagged V1 (build now) or V2 — FUTURE (designed for, not built yet). This keeps the “Telegram + Discord + WhatsApp” ambition honest: v1 is a complete, polished WhatsApp/Telegram-tier chat app; v2 layers in the Discord-style server/community and call features on top of that same backend.

## 4.1 Authentication & Onboarding

- V1    User registration with email and password

- V1    Login / logout with persistent session

- V1    Password reset via email

- V1    Profile setup — display name, avatar, short bio/status

- V1    Invite-only access via invite codes or referral links

- V2 — FUTURE    Phone-number-based auth as an alternative sign-in method

## 4.2 Messaging

- V1    Send and receive real-time text messages

- V1    Message timestamps and read receipts (sent / delivered / read)

- V1    Edit and delete sent messages

- V1    Reply to a specific message (quoted reply, WhatsApp-style)

- V1    Emoji reactions on messages (Discord/Telegram-style)

- V1    @mentions with notification trigger

- V1    Typing indicators (“Sobur is typing…”)

- V1    Online / offline / last-seen presence

- V1    Voice notes — record and send audio clips inline

- V1    Push notifications for new messages and mentions

- V1    Message search within a conversation

- V2 — FUTURE    Threaded replies as a dedicated sub-view (Discord-style threads)

- V2 — FUTURE    Disappearing / self-destructing messages

- V2 — FUTURE    Message forwarding across chats

## 4.3 Chats, Groups & Servers

- V1    Group chats with all friends in one room

- V1    Direct messages (1-on-1) between two users

- V1    Create, name, and set an icon for chat rooms

- V1    Group roles: owner and member, with owner able to add/remove members

- V1    Chats list with last-message preview, unread badge, and pinning

- V2 — FUTURE    Discord-style servers — multiple text channels under one community space

- V2 — FUTURE    Channel categories, permission roles, and moderation tools

- V2 — FUTURE    Public invite links for servers/channels

## 4.4 Voice & Video

- V1    Voice notes (async, recorded clips) — see 4.2

- V2 — FUTURE    Live 1-on-1 voice calls (WebRTC)

- V2 — FUTURE    Group voice calls (Discord-style voice channels)

- V2 — FUTURE    Video calls, 1-on-1 and group

- V2 — FUTURE    Screen sharing

## 4.5 Media & Files

- V1    Send images from camera or gallery

- V1    Send files (PDF, docs, etc.)

- V1    Inline image preview within the chat thread

- V1    Voice note playback with waveform UI

- V2 — FUTURE    In-app media gallery per chat (all shared photos/files in one view)

## 4.6 User Profiles & Settings

- V1    Profile picture upload

- V1    Display name and status/bio editing

- V1    Online/offline presence indicator

- V1    Notification preferences (mute chat, mute mentions only)

- V1    Light/dark theme toggle

- V2 — FUTURE    Custom user profile themes / banners

- V2 — FUTURE    Bot accounts and simple slash-command integrations

# 5. Non-Functional Requirements

| Requirement | Details |
| --- | --- |
| Performance | Messages must deliver within 500ms on a stable connection |
| Security | All data encrypted in transit (HTTPS/WSS); Supabase RLS policies applied to every table |
| Scalability | Supabase free tier supports up to 500MB DB and 1GB file storage; monitor and upgrade as the group grows |
| Availability | 99.9% uptime via Supabase's managed infrastructure |
| Compatibility | Android 10+ for v1. iOS support deferred to a future release (see Section 9) |
| Offline Handling | App gracefully handles no-network state with a banner and queues unsent messages |
| Distribution | Installable Android .apk built via EAS Build, shareable as a direct download link — no Play Store listing required for v1 |

# 6. Database Schema

Corrected in v2.0: the channel_members table was present in the build Guide's actual SQL but missing from the v1.0 Scope document. It is now documented here as the join table that determines who belongs to which channel — it is what the Row Level Security policies query against, so without it the security model in Section 5 doesn't actually work.

## 6.1 users

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID | No | Primary key (from Supabase Auth) |
| display_name | TEXT | No | User's chosen name |
| avatar_url | TEXT | Yes | Link to profile picture |
| status | TEXT | Yes | Short bio / status line |
| created_at | TIMESTAMP | No | Account creation time |
| last_seen | TIMESTAMP | Yes | Last online timestamp, drives presence indicator |

## 6.2 channels

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID | No | Primary key |
| name | TEXT | No | Channel/room name |
| is_group | BOOLEAN | No | True = group chat, False = DM |
| icon_url | TEXT | Yes | Group icon/avatar |
| created_by | UUID | No | FK to users.id |
| created_at | TIMESTAMP | No | Creation timestamp |

## 6.3 channel_members  (new in v2.0 — fixes v1.0 schema gap)

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| channel_id | UUID | No | FK to channels.id |
| user_id | UUID | No | FK to users.id |
| role | TEXT | No | 'owner' or 'member' — default 'member' |
| joined_at | TIMESTAMP | No | When the user joined the channel |

Primary key: (channel_id, user_id). This table is what RLS policies check against to confirm a user belongs to a channel before they can read its messages.

## 6.4 messages

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID | No | Primary key |
| channel_id | UUID | No | FK to channels.id |
| sender_id | UUID | No | FK to users.id |
| content | TEXT | Yes | Text content of message |
| file_url | TEXT | Yes | URL to attached image/file/voice note |
| reply_to_id | UUID | Yes | FK to messages.id — for quoted replies |
| created_at | TIMESTAMP | No | Send timestamp |
| edited_at | TIMESTAMP | Yes | Last edit timestamp |

## 6.5 message_reactions  (new in v2.0)

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | UUID | No | Primary key |
| message_id | UUID | No | FK to messages.id |
| user_id | UUID | No | FK to users.id |
| emoji | TEXT | No | The reaction emoji, e.g. ❤️ 👍 😂 |
| created_at | TIMESTAMP | No | Reaction timestamp |

# 7. App Screens / Navigation Flow

- Splash Screen — app logo and loading indicator

- Login Screen — email + password fields, login button, link to register

- Register Screen — name, email, password, confirm password, invite code

- Home / Chats List — all conversations with last-message preview, unread badges, pinning

- Chat Screen — real-time message thread with input bar, voice note button, media button, reply/react gestures

- New Chat Screen — select users to start a DM or group chat

- Group Info Screen — member list, roles, add/remove members, rename group

- Profile Screen — edit display name, status, avatar, and log out

- Settings Screen — notifications, theme (light/dark), muted chats

# 8. Estimated Development Timeline

| Phase | Tasks | Est. Duration |
| --- | --- | --- |
| Phase 1 | Supabase setup: tables (incl. channel_members, message_reactions), auth, RLS policies, realtime config | 2–3 days |
| Phase 2 | Expo project setup, navigation, authentication screens | 2–3 days |
| Phase 3 | Chat list + chat screen with real-time messaging, replies, reactions, typing indicators | 4–5 days |
| Phase 4 | Media uploads, voice notes, profile editing, group management, presence | 3–4 days |
| Phase 5 | Push notifications, polish, bug fixing, testing | 2–3 days |
| Phase 6 | EAS Build setup and Android APK release | 1–2 days |
| Total |  | ~14–20 days |

# 9. Out of Scope for V1 / V2 Roadmap

These are deliberately deferred — not forgotten. They form the path from “private chat app” to the full “Telegram + Discord + WhatsApp” vision, once v1 is stable on real devices.

## 9.1 V2 — Discord-style Communities

- Multi-channel servers (text channel categories under one community)

- Server roles and permissions, moderation tools

- Public invite links for servers/channels

- Bot accounts and slash commands

## 9.2 V2 — Calls

- Live 1-on-1 and group voice calls (WebRTC)

- Video calls, 1-on-1 and group

- Screen sharing

## 9.3 V2 — Other

- Message forwarding, disappearing messages, in-chat media gallery

- End-to-end encryption (E2EE) — v1 ships with encryption in transit only, not E2E

## 9.4 iOS Distribution (deferred, not abandoned)

Apple does not allow .apk-style sideloading the way Android does. To bring ChatBuddy to iPhone later, there are two realistic paths once v2 work begins:

- TestFlight — requires an Apple Developer account ($99/year); EAS Build can produce and submit an .ipa build directly to TestFlight for friends to install.

- EAS internal distribution (ad hoc) — friends install via a shareable link, similar to the Android APK flow, but every tester's device UDID must be registered first and a paid Apple Developer account is still required.

Both require the $99/year Apple Developer Program — there is no free, no-account way to get a real build onto an iPhone outside the App Store. This decision is revisited once v1 is live and stable on Android.

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Supabase free tier limits hit | Storage or DB runs out | Monitor usage; upgrade plan if needed |
| Real-time latency issues | Delayed messages | Use Supabase Realtime + test on real devices |
| EAS Build queue/credential issues | APK build fails or stalls | Use EAS free tier early, generate Android keystore in advance, keep a fallback local build path (`eas build --local`) |
| Security misconfig in RLS | Data leak between users | Test RLS policies thoroughly before launch, including channel_members joins |
| Feature creep into v2 territory mid-build | v1 timeline slips | Hold the line on the V1/V2 tags in Section 4; anything tagged V2 stays out of the build until v1 ships |

End of Scope Document